## Slide 1: Evergage Use case Timelines
Copyright @ 2020 Deloitte Development LLC. All rights Reserved.

## Slide 2
12
Activity Timeline.
1
3
2
Evergage Capability Deck & Digital Transformation Use Cases.
AGENDA
In-Scope Activities.

## Slide 3: In-Scope Activities.
    Documentation
    Build reusable code repository which can serve as a guide.
    Document pre-requisites, learnings, limitations.
    Document key differences among market competitors.
    Effort Estimate guidelines.
    Use Cases
    Selecting use cases based on industry
    Building POCs around selected use cases.
Reporting &
Analytics
    Research Campaign reporting using OOB features .
    Explore use of BI tools that can be leveraged with Evergage (e.g.- Datorama )

## Slide 4
Use cases & Timelines
Sep 02
Feb 03
Dec 16
Sep 30
Evergage
Kick-off
Evergage Capability Deck
Oct 28
Use Case 3:
Consumer Goods Industry
Use Case 1: Consumer Goods Industry
Use Case 2: Travel & Hospitality Industry
Use Case 4: Financial Services
Evergage Industry Playbook
Effort Estimation Guidelines
Nov 25
Jan 13

## Slide 5
Emphasis on core & focal capabilities.
Creation of a capability deck for Evergage.
1 to 1 personalization.
2.
1.
3.
4.
Evergage as a CDP.
Milestone 1 – Capability Deck

## Slide 6
Industry Use Cases
Use Case 1 (Consumer Goods Industry):
Drive Content and Product Discovery with Similar Items Recommendations.
Functionality Leveraged – Catalog + Einstein Recipes + Web Campaign
Use Case 2 (Travel & Hospitality Industry):
Abandoned Enquiry Form related a holiday
Functionality Leveraged- User Actions + User Segments based on interaction + Web Campaign
Use Case 3 (Consumer Goods Industry):
Re-Engage Shoppers by Reminding of an Offer on Exit.
Functionality Leveraged- User Action + Inactivity Behavioral Segment + Pop up Campaign.
Use Case 4 (Financial Services):
Carryover Message for Customer Showing Intent in a policy
Functionality Leveraged- User Actions + Action Based Segment + Web Campaign
Use Cases